## Slide 1
AGILE METHODOLOGY
for Data Engineers
Session Outcomes
Covering: Agile Principles • Scrum & Kanban • Data Pipeline Sprints • Real-World DE Examples • Quiz
Duration: 3 Hours | Based on Agile Manifesto & GeeksforGeeks Reference Materials

## Slide 2
SDLC Recap Quiz: https://create.kahoot.it/share/sdlc/f9bc4457-b3a0-4724-9639-cd30374570c3
Question | Option A | Option B | Option C | Option D
What is testing? | Writing code | Finding errors | Designing UI | Storing data
Manual testing is done by? | Machines | Humans | AI | Servers
Automated testing is best for? | UI design | Repetitive tasks | Documentation | Meetings
What is a bug? | Feature | Error | Design | Tool
Which is faster? | Manual | Automated | Both same | None

## Slide 3
Workshop Agenda
Practical Agile for Data Engineers
0:00 – 0:20
Section 1
What is Agile? Why it Matters for Data Engineers
0:20 – 0:50
Section 2
The 12 Agile Principles — Data Engineering Context
0:50 – 1:20
Section 3
Scrum Framework: Sprints, Standups & Backlogs
1:20 – 1:40
Section 4
Kanban for Data Pipelines — Real-Time Workflow
1:40 – 2:10
Section 5
Agile DE in Practice: Real-World Examples & Exercises
2:10 – 2:30
Section 6
Agile Tools: Jira, Confluence
2:30 – 2:45
Section 7
Common Pitfalls & Best Practices in the Software Development (Agile)
2:45 – 3:00
Section 8
Quiz (15 min) + Wrap-Up & Q&A
Agile for Data Engineers

## Slide 4
SECTION 01
What is Agile?
Understanding the foundation — and why every Data Engineer needs it

## Slide 5
Project Example
We are building a system that scrapes football match ticket listings from eBay. The system will allow users to:
  Find tickets for teams like Manchester United, Liverpool FC, Arsenal FC, Chelsea FC, and Tottenham Hotspur
  Compare ticket prices
  Place small bids on tickets

## Slide 6
What is Agile Methodology?
Section 1 — Foundation
Agile is an iterative approach to project management and software delivery that focuses on collaboration, customer feedback, and rapid releases.
Iterative
Small cycles
of work (Sprints)
Adaptive
Embrace changing
requirements
Collaborative
Cross-functional
team ownership
Value-Driven
Deliver working
software often
Used by: Facebook • Google • Amazon • Netflix • Spotify — and leading Data teams worldwide
Agile for Data Engineers

## Slide 7
How Agile is Used in This Project
Agile means building the system step by step, improving it based on feedback.
1. Iterative Approach (Build in Small Steps)
We develop the system in small iterations (sprints).
Example Iterations:
  Sprint 1: Build a scraper to collect ticket data for teams like Manchester United and Liverpool.
  Sprint 2: Add a filter so users can search tickets by team (e.g., Arsenal or Chelsea).
  Sprint 3: Add a bidding system for users to place small bids.
  Sprint 4: Improve the interface and show cheapest tickets first.
Each sprint delivers a working feature

## Slide 8
2. Adaptive Approach (Respond to Changes)
We change the system based on user feedback.
Example:
  Users say: “We want alerts when cheap Tottenham tickets are available.”
  The team adds a notification feature in the next sprint.
The system is flexible and adapts to user needs.
3. Collaborative Approach (Teamwork)
Different people work together:
  Developers → Build scraping and bidding features
  Testers → Check ticket data accuracy
  Users → Give feedback (e.g., easier search for Chelsea tickets)
Continuous communication improves the system.

## Slide 9
4. Value-Driven Approach (Focus on What Matters)
We build the most important features first.
Example Priority:
  Get ticket data from eBay
  Allow users to search by team (e.g., Liverpool, Arsenal)
  Add bidding feature
  Add extra features (alerts, UI improvements)
We deliver useful features early.

## Slide 10
Agile vs Waterfall — A Data Engineer's Perspective
Section 1 — Foundation
WATERFALL
AGILE
Fixed pipeline schema upfront
vs
Schema evolves sprint-by-sprint
Big-bang data releases
vs
Incremental dataset deliveries
Long feedback cycles (months)
vs
Feedback every 2 weeks
Requirements locked at start
vs
Requirements adapt to data needs
DE → Analytics
vs
Shared ownership, daily stand-ups
Testing at end, costly fixes
vs
Testing embedded in every sprint
Agile for Data Engineers

## Slide 11
Agile Development Stages — Applied to Data Engineering
Section 1 — Foundation
1. Requirements
User stories for
data pipelines &
reporting needs
2. Design
Data model,
schema design,
ETL architecture
3. Development
Build pipelines,
transformations,
dbt models
4. Testing
Data quality
checks, unit tests,
validation
5. Deployment
Ship to prod,
monitor with
Airflow / dbt
6. Review
Sprint retro,
data team review,
next sprint plan
⟳ Agile loops back: After Review, the team returns to Requirements for the NEXT sprint — continuous improvement every 2 weeks
Agile for Data Engineers

## Slide 12
SECTION 02
12 Agile Principles
Mapping each principle to real Data Engineering scenarios

## Slide 13
12 Principles of the Agile Manifesto
Section 2 — Principles
1
Customer Satisfaction
Deliver data products early & continuously
2
Welcome Change
New source? Schema shift? Adapt mid-sprint
3
Frequent Delivery
Ship pipeline increments every 2 weeks
4
Collaborate Daily
DE + Analysts + Product stand-ups
5
Motivated Individuals
Trust your data engineers, remove blockers
6
Face-to-face Communications
Table reviews > long Slack threads
7
Working Software
Working pipeline = primary progress metric
8
Sustainable Pace
Avoid crunch — sustainable data delivery
9
Technical Excellence
Code quality, dbt best practices, testing
10
Simplicity
Don't over-engineer pipelines — do the minimum
11
Self-Organizing Teams
DE team owns the pipeline end-to-end
12
Reflect & Adjust
Sprint retrospective every 2 weeks
Agile for Data Engineers

## Slide 14
SECTION 03
Scrum Framework
Sprints, backlogs, standups — the engine of Agile Data teams

## Slide 15
Scrum Framework — Roles & Ceremonies
Section 3 — Scrum
SCRUM ROLES
Product Owner
Prioritises data backlog, defines business value
Scrum Master
Removes blockers (slow infra, unclear requirements)
Data Team
Data Engineers, Analysts, ML Engineers
SCRUM CEREMONIES (for Data Engineering)
Sprint Planning
2 hrs
Select pipeline tasks for the 2-week sprint from backlog
Daily Standup
Yesterday: Built ingestion. Today: Writing transformations. Blocker: S3 permissions
Sprint Review
1 r
Demo the working pipeline to stakeholders; show data in dashboard
Sprint Retrospective
45 min
What went well? What slowed us? How do we improve next sprint?
Backlog Refinement
1 hr
Break down upcoming stories: 'Build customer churn model' → subtasks
Agile for Data Engineers

## Slide 16
A 2-Week Data Engineering Sprint — Walkthrough
Section 3 — Scrum
Day 1–2
Sprint Planning
• Review product backlog
• Estimate story points
• Commit to pipeline tasks
• Set sprint goal
Day 3–8
Active Development
• Build ingestion jobs
• Write dbt transformations
• Daily standups (15 min)
• Code reviews & testing
Day 9
Integration & QA
• End-to-end pipeline test
• Data quality checks
• Fix blockers identified
• Stakeholder preview
Day 10
Sprint Close
• Sprint Review demo
• Retrospective
• Deploy to production
• Update backlog
.
Agile for Data Engineers

## Slide 17
Data Engineering Backlog — Real User Stories
Section 3 — Scrum
User Stories follow: "As a [role], I want [feature] so that [benefit]"
Epic: Customer Analytics
As an Analyst, I want a daily-refreshed customer_orders dbt model so that I can build churn reports.
5 pts
Epic: Data Quality
As a Data Engineer, I want Great Expectations checks on the orders table so that bad data never reaches production.
8 pts
Epic: Streaming Pipeline
As a Product Manager, I want real-time Kafka events from checkout so that we can monitor drop-off instantly.
13 pts
Epic: Infrastructure
As a Data Engineer, I want Airflow DAGs to retry failed tasks automatically so that we don't need manual re-runs overnight.
3 pts
Epic: Reporting
As a Finance Lead, I want a reconciled revenue table with source-of-truth logic so that monthly reports are consistent.
8 pts
Agile for Data Engineers

## Slide 18
What is a User Story?
A user story follows this format:
“As a [user], I want [feature] so that [benefit].”
User Stories for the Project
1. Viewing Tickets
  As a user, I want to view football tickets from eBay so that I can see available matches.
  As a user, I want to see tickets for teams like Manchester United and Liverpool FC so that I can choose my favourite team.

## Slide 19
2. Searching & Filtering
  As a user, I want to filter tickets by team (e.g., Arsenal FC, Chelsea FC) so that I can quickly find relevant matches.
  As a user, I want to sort tickets by price so that I can find the cheapest options.
3. Bidding System
  As a user, I want to place a small bid on a ticket so that I can try to buy it at a lower price.
  As a user, I want to see the current highest bid so that I can decide how much to bid.

## Slide 20
4. Notifications
  As a user, I want to receive alerts when cheap tickets for Tottenham Hotspur are available so that I don’t miss good deals.
  As a user, I want notifications when I am outbid so that I can place a higher bid if needed.
5. User Account
  As a user, I want to create an account so that I can manage my bids.
  As a user, I want to log in so that I can access my saved tickets and bids.

## Slide 21
6. User Experience
  As a user, I want a simple interface so that I can easily find and bid on tickets.
  As a user, I want ticket details (date, team, price) clearly displayed so that I can make quick decisions.
7. System & Reliability
  As a developer, I want the system to scrape data accurately so that users get correct ticket information.
  As a system, I want to update ticket listings regularly so that users see the latest data.

## Slide 22
SECTION 04
Kanban for Data Pipelines
Visual workflow management for continuous data delivery

## Slide 23
Kanban Board — Data Engineering Workflow
Section 4 — Kanban
BACKLOG
Build orders
Kafka connector for events
Data lineage docs update
Archive old S3 partitions
IN PROGRESS
Customer segmentation model
Daily ingestion Airflow DAG
Fix null handling in revenue
REVIEW / QA
Great Expectations test suite
Snowflake cost query optim.
DONE ✓
Raw events table migrated
CI/CD pipeline configured
Schema registry set up
dbt docs published
Agile for Data Engineers

## Slide 24
Kanban Board — Data Engineering Workflow
(Football Ticket Scraping System)
Backlog (Planned Tasks)
Tasks that are not started yet.
  Identify data source (eBay ticket listings)
  Define required data (team, price, date, bids)
  Plan system architecture
  Decide tools (Python, APIs, database)
  Create user stories

## Slide 25
To Do (Ready to Start)
Tasks selected for the next sprint.
  Build basic web scraper
  Extract ticket data (team names, prices)
  Store raw data in database
  Design simple UI layout
In Progress (Currently Working)
Tasks actively being developed.
  Scraping tickets for teams (Manchester United, Liverpool, Arsenal)
  Cleaning and formatting data
  Implementing filtering by team
  Developing bidding feature

## Slide 26
Testing (Quality Check)
Tasks being tested and validated.
  Check if scraping returns correct ticket data
  Test filtering (e.g., Chelsea tickets only)
  Test bidding system functionality
  Fix bugs and errors
Done (Completed Tasks)
Finished and approved tasks.
  Scraper successfully collects ticket data
  Users can view tickets
  Filtering by team works
  Basic bidding system implemented

## Slide 27
How This Fits Agile
  Iterative → Tasks move across the board step-by-step
  Adaptive → New tasks added based on feedback
  Collaborative → Team updates tasks together
  Value-driven → Important features completed first
Simple Student Explanation
A Kanban board helps teams:
  See what work is pending, in progress, and completed
  Manage tasks visually
  Improve workflow efficiency

## Slide 28
What is a Pipeline?
A pipeline is a series of steps where data moves from one stage to another, just like water flowing through a pipe.
👉 Each step processes the data and passes it to the next step.

## Slide 29
Pipeline in Project (Simple Explanation)
For your football ticket scraping system, the pipeline looks like this:
Data Pipeline Steps
Data Collection (Scraping)
  Collect ticket data from eBay
  Example: Manchester United or Liverpool tickets
Data Cleaning
  Remove duplicates
  Fix missing or incorrect prices
Data Storage
  Save cleaned data into a database
Data Processing
  Filter by teams (Arsenal, Chelsea, etc.)
  Sort by price
Data Output / Usage
  Display tickets to users
  Allow bidding

## Slide 30
How Pipeline Links to Kanban Board
Each stage of the pipeline becomes tasks on the Kanban board:
Scraping → To Do / In Progress
Cleaning → In Progress
Storage → Testing
Display → Done
👉 So, the pipeline = flow of data 👉 Kanban board = tracking the work

## Slide 31
Simple Student Definition
Pipeline = Step-by-step flow of data through a system
Easy Analogy
Think of it like a car wash :
Step 1: Wash
Step 2: Soap
Step 3: Rinse
Step 4: Dry
Data goes through steps just like a car!

## Slide 32
Kanban Key Concept: WIP Limits in Data Engineering
Section 4 — Kanban
WIP (Work-In-Progress) Limits prevent your data team from becoming a bottleneck.
Without WIP Limits
5 engineers start 5 different pipelines simultaneously. Each hits dependency issues. Nothing ships for 3 weeks. Stakeholders are frustrated.
With WIP Limits (max 3)
Team limits 'In Progress' to 3 items. One pipeline ships, then a new one starts. Weekly delivery rhythm established. Blockers visible immediately.
DE Best Practice: Set WIP limit = team_size × 0.75. For a 4-person DE team: max 3 items in progress at once.
Agile for Data Engineers

## Slide 33
SECTION 05
Agile DE in Practice
Real-world examples, hands-on exercises & case studies

## Slide 34
Agile DE in Practice (Step-by-Step)
Sprint 1 – Build Basic Data Pipeline
Goal: Get raw data working
Scrape ticket data from eBay
Store raw data in database
Output: Users can see basic ticket listings
Focus: Deliver working data quickly

## Slide 35
Sprint 2 – Improve Data Quality
Goal: Make data useful
Clean data (remove duplicates, fix prices)
Add team filtering (e.g., Arsenal tickets only)
Output: Users can search tickets by team Focus: Better data quality Sprint 3 – Add Features
Goal: Add value for users
Add bidding system
Show cheapest tickets first
Output: Users can place bids on tickets Focus: User value

## Slide 36
Sprint 4 – Real-Time & Alerts
Goal: Make system smarter
Add notifications (e.g., cheap Manchester United tickets)
Update data regularly (real-time pipeline)
Output: Users get alerts and updated data
Focus: Real-time data Key Agile DE Principles in This Project
Iterative (Build in Steps)
Pipeline is built gradually (scraping → cleaning → filtering → bidding)

## Slide 37
Adaptive (Respond to Change)
Users request alerts → added in next sprint
eBay structure changes → scraper updated
Collaborative (Teamwork)
Data Engineers → Build pipeline
Developers → Build UI & bidding
Testers → Validate data accuracy Value-Driven (Focus on Important Features)
First: Get ticket data
Then: Make it searchable
Then: Add bidding
Always deliver useful features first

## Slide 38
Case Study: Agile Data Engineering at Scale
Section 5 — Real World Examples
Spotify
CHALLENGE
Need to deliver personalised playlist recommendations data to analysts weekly
AGILE SOLUTION
2-week sprints: ingestion → transformation → feature engineering → model validation
RESULT
Reduced time-to-insight from 3 months → 2 weeks. 30% increase in analyst self-service.
Airbnb
CHALLENGE
Data team was bottleneck; analytics engineers waited weeks for pipeline changes
AGILE SOLUTION
Kanban board, WIP limits, dbt for self-serve analytics, shared backlog with analysts
RESULT
Pipeline ticket resolution time dropped 60%. Analytics engineers became Agile practitioners.
Agile for Data Engineers

## Slide 39
Hands-On Exercise: Run a Mini Sprint (25 minutes)
Section 5 — Real World Examples
SCENARIO: Your e-commerce startup needs a pipeline to track 'Add to Cart → Purchase' conversion rate by region in real-time.
5 min
Step 1: Write User Stories
Group task: Write 3 user stories for this pipeline. Assign story points. Who is the Product Owner? What goes in Sprint 1 vs Sprint 2?
8 min
Step 2: Design the Pipeline
Sketch: Source (Kafka/events) → Ingestion (S3) → Transform (dbt/Spark) → Serve (Snowflake/BigQuery) → Visualise (Looker/Tableau). What are the dbt models needed?
7 min
Step 3: Build the Kanban Board
Create columns: Backlog | In Progress (WIP=2) | Review | Done. Place your tasks. What are the acceptance criteria for 'Done'?
5 min
Step 4: Present & Discuss
Each group presents their Sprint 1 plan. Instructor facilitates: What blockers did you identify? What would you demo at Sprint Review?
Agile for Data Engineers

## Slide 40
Daily Standup — A Data Engineering Simulation
Section 5 — Real World Examples
Daily Standup = 15 minutes max | 3 questions | Stand up (or Zoom camera on!)
Team Member
Yesterday I...
Today I will...
My blocker is...
Aisha (Senior DE)
Built Airflow DAG for customer ingestion — tests passing
Writing dbt transformation for orders_clean model
Need DBT docs access from DevOps
Ben (Data Analyst)
Reviewed pipeline schema with Aisha, approved field mappings
Creating acceptance tests for revenue reconciliation story
None today
Carla (Junior DE)
Fixed null handling bug in churn model pipeline
Deploying updated model to staging environment
Staging Snowflake warehouse is slow — Scrum Master to check
Agile for Data Engineers

## Slide 41
SECTION 06
Agile Tools for DE
Jira, Confluence, dbt, Airflow — your Agile stack

## Slide 42
Agile Tooling Stack for Data Engineers
Section 6 — Tools
Jira
Sprint Management
Create stories, track sprint tasks, manage backlog, burndown charts for your data pipeline work.
Confluence
Documentation
Write data contracts, pipeline specs, runbooks, sprint notes, and architecture decision records (ADRs).
dbt
Transformation Layer
Modular SQL models = Agile-friendly. Each PR = a deliverable. Tests in every model. Documentation auto-generated.
Airflow
Orchestration
DAGs map to sprint deliverables. Each task = a story. Retry logic = resilience. Observable = transparent.
GitHub/GitLab
Version Control + CI/CD
Branch per story, PR per sprint task. CI runs data quality tests. CD deploys to staging/prod automatically.
Great Expectations
Data Quality
Define 'acceptance criteria' as data expectations. Run in CI pipeline. Fails = don't merge. Agile data contracts.
Agile for Data Engineers

## Slide 43
SECTION 07
Pitfalls & Best Practices
What DE teams get wrong — and how to fix it

## Slide 44
Common Agile Pitfalls in Data Engineering Teams
Section 7 — Pitfalls & Best Practices
✗ Over-engineering the backlog
→
✓ Start with 1 sprint worth of stories. Refine as you learn. Don't plan 6 months of data work upfront.
✗ Sprint = only for Software Devs
→
✓ Data pipelines, dbt models, schema migrations, documentation — all are sprint-able. Treat data work like product work.
✗ Standups become status reports
→
✓ Standup is for BLOCKERS, not updates. If no blocker: 'All good, see Jira.' Keep it under 15 min.
✗ No Definition of Done for data
→
✓ Create a team agreement: tests pass + peer review + docs updated + runs in production = DONE.
✗ Technical debt ignored
→
✓ Allocate 20% of each sprint to tech debt: refactor old pipelines, fix data quality issues, update schemas.
Agile for Data Engineers

## Slide 45
Agile Best Practices — Data Engineering Edition
Section 7 — Pitfalls & Best Practices
Short Sprints
2-week sprints for data work. Long enough to deliver; short enough to pivot.
Data Contracts First
Before writing a pipeline, agree on schema, SLAs, and quality rules with stakeholders.
Automate Testing
Every dbt model needs tests. Every DAG needs sensors. Quality gates in CI/CD.
Document as You Go
Confluence page per epic. dbt docs auto-generated. No more tribal knowledge.
Involve Stakeholders
Analysts in sprint review. Data team in product planning. No more waterfall handoffs.
Track Metrics
Velocity, cycle time, data freshness SLA, pipeline uptime — measure your Agile health.
Agile for Data Engineers

## Slide 46
SECTION 08
Quiz Time!
15 minutes — Test your Agile & Data Engineering knowledge

## Slide 47
Quiz — Questions 1 & 2
Section 8 — 15-Minute Quiz
Q1. Which Agile principle states: 'Welcome changing requirements, even late in development'?
A. Principle 3 — Frequent Delivery
B. Principle 2 — Welcome Change ✓
C. Principle 7 — Working Software
D. Principle 12 — Reflect & Adjust
Explanation: Principle 2 is key for DE teams — data sources change, business logic shifts, and Agile embraces this rather than freezing requirements.
Q2. In Scrum, who is responsible for prioritising the data pipeline backlog?
A. Scrum Master
B. Data Engineer
C. Product Owner ✓
D. Stakeholder committee
Explanation: The Product Owner owns the backlog and ensures items are ordered by business value. In a DE team, this might be a Data Product Manager.
Agile for Data Engineers

## Slide 48
Quiz — Questions 3 & 4
Section 8 — 15-Minute Quiz
Q3. What does 'WIP Limit' mean in Kanban, and why is it important for data teams?
A. Work In Progress limit — prevents overload & bottlenecks ✓
B. Weekly Integration Point — for sprint reviews
C. Work Improvement Process — for retrospectives
D. Workflow Iteration Protocol — for deployments
Explanation: WIP limits stop data engineers from context-switching. A DE team with WIP=3 ships tasks faster than one with 8 tasks all 'in progress'.
Q4. In an Agile data team, what is the correct 'Definition of Done' for a dbt model?
A. The SQL is written and runs without errors
B. The model is merged to main branch
C. Tests pass + docs updated + deployed to prod + peer reviewed ✓
D. Stakeholder has approved the business logic
Explanation: A proper DoD covers all quality gates. Just running without errors is not enough — tests, docs, review, and deployment are all required.
Agile for Data Engineers

## Slide 49
Quiz — Questions 5 & 6
Section 8 — 15-Minute Quiz
Q5. Your team needs to build a data warehouse from scratch. Which Agile approach is BEST?
A. Plan all 6 months upfront, then build (Waterfall)
B. Break into 2-week sprints, deliver incremental value ✓
C. Build everything in one sprint to ship faster
D. Skip planning and start coding immediately
Explanation: Agile breaks large data projects into sprints. Sprint 1 might just deliver raw ingestion; Sprint 3 delivers the first dashboard. Stakeholders see value early.
Q6. What is a 'Sprint Retrospective' focused on?
A. Demoing the working pipeline to stakeholders
B. Planning tasks for the next sprint
C. Reviewing what went well, what didn't, and how to improve ✓
D. Estimating story points for new user stories
Explanation: The retrospective is inward-facing — the team reflects on their process, not the product. It's the engine of continuous improvement.
Agile for Data Engineers

## Slide 50
Quiz — Questions 7 & 8
Section 8 — 15-Minute Quiz
Q7. Which tool BEST aligns with 'Definition of Done' for data quality in Agile DE?
A. Tableau — for visualising data
B. Airflow — for orchestrating pipelines
C. Great Expectations / dbt tests — automated data quality checks ✓
D. Confluence — for writing documentation
Explanation: Automated data quality checks (Great Expectations, dbt tests) enforce acceptance criteria programmatically — the true Agile definition of 'done' for data.
Q8. How long should a daily standup be for a data engineering team?
A. 1 hour — to cover all pipeline status updates
B. 30 minutes — with deep technical discussion
C. 15 minutes maximum — blockers only ✓
D. 45 minutes — including backlog refinement
Explanation: Standups are for synchronisation and blockers ONLY. Detailed discussion happens offline. A 15-minute limit forces focus and respects everyone's time.
Agile for Data Engineers

## Slide 51
Workshop Summary — Key Takeaways
Section 8 — Wrap-Up
Agile = Iterative Delivery
Break data projects into 2-week sprints. Ship something usable every sprint.
12 Principles Apply to DE
From welcome change to reflect & adjust — every principle maps to your pipeline work.
Scrum is Your Framework
Standups, sprint planning, reviews, and retros keep data teams aligned and shipping.
Kanban Visualises Flow
A Kanban board makes pipeline work visible, surfaces blockers, and limits WIP.
Tools Amplify Agile
Jira + dbt + Airflow + Great Expectations = a fully Agile data engineering stack.
Continuous Improvement
Every retrospective makes your team faster, better, and more reliable.
Agile for Data Engineers

## Slide 52
Thank You!
Questions & Discussion
References: GeeksforGeeks — Agile Methodology | Agile Software Development Models | Agile Manifesto
"The best architectures, requirements, and designs emerge from self-organising teams." — Agile Manifesto, Principle 11